TOWNSHIP of KILBUCK

MINUTES

October 28, 2014

Meeting called to order by Fader at 7:00 pm.

Pledge of Allegiance.

Attendance:    Fader, Tomaro, Valois, Means, Scally, Dilmore and Makatura.

Valois moved to accept Minutes of September 23, 2014, Kilbuck Township Workshop and Board of Supervisors Meeting. Tomaro 2nd, approved 3-0.

Public Comment:

None

Finance:

- Attended the Cargill Meeting for 2014-15

- Cohen Law Group and renewing the Comcast cable agreement.  This will be negotiated through the QVCOG.

- Kilbuck Administrative Services Agreement with Avalon expires December 31, 2014. Need to schedule a meeting with the Avalon officials to discuss.

- Liquid Fuels allocation for 2015 will be $26,472.

- Acord Park 2015 Budget received in addition of a letter explaining the contribution for 2015.

- FEMA letter received, Engineer to report.

- DEP letter on the MS4 Report.

- GASB report for Dunbar, Bender and Zapf.

Question on the P&L report that the bond payment is being reported twice when moving the money from WesBanco to PNC Bank when making the payment.

Banks statements, list of bills and finance reports submitted for review.

Solicitor:

- Comcast Manager, Frank Polito, contacted Means regarding us negotiating Kilbuck’s contract vs. negotiating through the QVCOG.  Some communities have gone on their own.

- Walmart Site  - release of bond in connection with grading permit only.  The way the ordinance reads, not until it is complete.  Information has been forwarded to Mr. Lein. Meeting on Wednesday, October 29, for final view as well as a final meeting with the Supervisors.  Advise that we would like to have “As Built” Plans at completion.

Engineer:

Report as submitted.

- Walmart Safety & Closeout of project.

- Kingsford Drive price was reduced. Searight to begin project October 30.  Price reduced to cost of stone and amount of paving needed to complete the project.

- Wilson Road – further investigating soil nailing alternative to compare to soldier beam and lagging. Information should be available by November.

- 334 Eicher Road demolition specifications are being prepared, CD40 money has become available.

- Crack Sealing to begin November 4, weather permitting.

- MS4 Separate Storm System waiver accepted for 5 years from the DEP from 10/8/2014 to 10/8/2019. Kilbuck will be required to reapply 180 days before 10/8/19.

- Stream crossing for house demolition. DEP reports no report or violation.

- Water repair on Courtney Mill road repair will be curb to curb. Currently repairing curb to curb on Thornridge for the Columbia Gas project.

Planning:

No meeting held in October.

Safety:

Ohio Township Police Department – report as submitted for September.

Question to Chief regarding firearm discharge laws. State game laws override local laws when hunting within safety zone, otherwise local laws apply.  150 yards from residence.

Emsworth Fire Department – no report.

Ben Avon Fire Department – report submitted through

e-mail.

Motions:

Valois moved to accept the Minutes of the September 9, 2014 Planning Commission Meeting.  Tomaro 2nd.

Carried 3-0.

Valois moved to accept the List of Bills as submitted for October 28, 2014 in the amount of $13,744.07. Tomaro

2nd . Carried 3-0.

Valois moved to authorize the Secretary to advertise for 2015 Budget meetings. Fader 2nd. 	Carried 3-0.

Valois moved to authorize the Secretary to advertise for Actuarial Services.  Tomaro 2nd.  Carried 3-0.

Valois moved to authorize the Solicitor work on renewal of the Avalon-Kilbuck Contract for Administrative Services.  Tomaro 2nd. Carried 3-0.

Valois moved to authorize the Solicitor review the Comcast Cable contract for franchise fees. Tomaro 2nd. Carried 3-0.

Old Business:

Tomaro questioned the status  of Tom’s Run Road at Duff and Tom’s Run.  The state is not addressing the trees and water issues. Dilmore spoke with Reinhart and Penndot but still to no avail.  Spoke with Adam Ravenstall as well.

New Business:

None

Next Meeting regular Township Meeting, November 25, 2014, Workshop at 6:00 pm, Township meeting at 7:00 pm.

Tomaro moved to adjourn to 7:20 pm. Valois 2nd. Carried 3-0.

Harry W. Dilmore

Secretary

Lorraine Makatura

Recording Secretary