TOWNSHIP of KILBUCK

MINUTES

February 26, 2013

Meeting called to order by Vice-Chairman Tomaro at 7:00pm.

Pledge of Allegiance.

Attendance: Tomaro, Valois, Means, Dilmore and Makatura.

Valois moved to accept Minutes of January 29, 2013, Kilbuck Township Workshop and Board of Supervisors Meetings.  Tomaro 2nd, approved 2-0.

Public Comment:

Joe Giovengo

549 Roosevelt Road

Concerns about heavy truck traffic in the Dixmont area.  Continuous for several years, is it possible to get signs for this traffic since the trucks are so large.  Also the cemetery is also being disrupted with roads cut close to the stones. Dilmore was not sure if it was Stroyne’s property or the state’s.   Giovengo stated that it was separated by 2 acres.

The biggest concern is the trucks,  pulling  out in front of school busses.  Dilmore asked for the Chief’s comments regarding what we are permitted to do on that road concerning the trucks.  The property is located on Roosevelt Road, with 100’s of tri-axle trucks, 3-4 at a time, coming and going all day long.  Rosensteel stated there is no grading permit for that property. Rosensteel recommends the supervisors to authorize inspection of the property to see if there is illegal grading going on there , stop it, and enforce them to obtain the proper permits.  Chief Miklos stated there is fill going in and coming out.  Dilmore will contact Mr. Reinhart regarding the signs since it is a state road.

Karen Moore

Speaking for her mother.

560 Roosevelt Road

Ms. Moore had additional comments regarding the trucks, there is in fact, 4-5 trucks every 35 minutes.

Main concern, her property was major brunt of the sewer line project. Since that project, the water comes from the Stroyne property, down the road, directly across from 560 Roosevelt Road, across the road, down the driveway, through the field.  In the past, have been told it is the State’s problem.  Extensive rain and snow melt causes damage to the property plus dangerous situations on the road with ice.  Tomaro questioned whether it was the direct result of the sewer contractors work.   Dilmore questioned who was the contractor.  Giovengo stated Allison Park Contracting.  Valois recommended the Ms. Moore to return next month and we will see what we can find out regarding the project.

Pete Baggerman

Lawyer for Animal Friends

Questioning the status the plans for Animal Friends and 	Niklaus property and whether it will be approved at this 	meeting.

Rosenteel answered that all conditions have been met and it 	is signed and ready to be completed after the meeting.

Finance:

Dilmore stated that the List of Bills and bank statements have been submitted for review and any questions have been addressed during the workshop.

Communictions:

- Letter from the Elections Bureau of Allegheny County regarding	 people up for elections.  Reviewed by the Means and Dilmore, forwarded to the Elections Buearu.

- Letter from Allegheny County regarding the increase in the Homestead Exclusion.  Went from $15,000 to $18,000.  This amount will be reflected in the bills.

- Sale of the fire hall will be completed on Wednesday, February 28, 2013.

- Communication with the Solicitor, Engineer and Dilmore regarding the sewer agreement with Ben Avon.

- PA State Association of Township Supervisors Award received for 25 years of membership.

Solicitor:

Scheduled to close on the fire hall property Wednesday, February 28, 2013.

The sewer agreement with Ben Avon has completed a rough draft.    Both the Kilbuck Engineer and Ben Avon Engineer arrived at a formula for dividing the costs effectively.  Rosensteel has reviewed for approval.  The agreement has been accepted by the Ben Avon Engineer, however, it has not yet gone before the Ben Avon Council.

Engineer:

Chapter 94 Report to Alcosan has been submitted February 27, 2013, ahead of schedule. (Due the end of March.)

Allegheny County Conservation District met with us at the Niklaus property to walk and review the violations on the property.  All violations have been resolved.  They should be receiving their ENS report from the county shortly and receiving their NPDS   permit required as well.  Rosensteel requested we meet next week  to discuss the letter received by them last year, working on coordinating a date.

Question regarding the Walmart property.  Rosensteel stated there was a request at the end of last year to erect a wall along Route 65.  It has been presented to PENNDOT and the DEP.  Both have  concerns.  Their geotechnical engineer has reviewed and will supply the necessary information.  Nothing received to date.  Walmart will be continuing and will need to have another review to stay compliant with the Township.  Dilmore stated that the grading permit was delivered to the site today and it was confirmed that the retaining wall is still proceeding.  Wall to be a lag and beam wall, 840 ft , long 30 ft deep.  Mobilizing equipment to begin soon to resume the grading.  Rosensteel stated this wall was not part of the original plan.

Safety:

OT Police – monthly report submitted regarding various 	calls.

Valois questioned trailers on the end of Harmony Road.

Police to follow up.

Ben Avon Fire Department – Monthly report submitted.

No calls. Yearly report submitted as well.  Dilmore 	supplied the West View fire hydrant list for review.

Valois questioned the Emsworth report and obtaining the 	last month report and this month as well.

Planning Commission:

Yearly report submitted by Keith Cameron.

Motions:

Valois moved to accept the List of Bills for February 27, 	2013.  Tomaro 2nd , Carried 2-0.

Valois moved to advertise for the handicapped parking 	ordinance. Tomaro 2nd , Carried 2-0.

Valois moved to accept the agreement between Ben Avon 	and Kilbuck Township on the sewer discharge on Dickson 	Avenue. Tomaro 2nd , Carried 2-0.

Valois moved to accept the minutes of the Planning 	Commission for February 2013. Tomaro 2nd , Carried 2-0.

Valois moved to authorize the preparation for the bid sheet 	for Courtney Mill Road, at the 15th hole of Shannopin Golf 	Course, to address the drainage issues. Tomaro 2nd , Carried 	2-0.

Valois moved to advertise and receive bids for the paving 	of Semple Avenue. Tomaro 2nd , Carried 2-0.

Valois moved to allow the geotechnical evaluation of 	Wilson Road and obtain a price estimate of the project. 	Tomaro 2nd , Carried 2-0.

Valois moved to allow the Secreatry to obtain bids for the 	road maintenance for 2013. Tomaro 2nd , Carried 2-0.

Valois moved to approve Resolution #R-13-04 allowing 	Harry Dilmore, as Secreatary, to sign the closing 	documents for the fire hall. Tomaro 2nd , Carried 2-0.

Valois moved to allow the Secretary to proceed with the 	CDBG Grant 38 for the house demolition of propertities 	located n Eicher Road and Harmony Road. Tomaro 2nd , 	Carried 2-0.

Valois moved to authorize the Secretary to investigate the 	activities of heavy truck traffic on Roosevelt Road. Tomaro 	2nd , Carried 2-0.

Old Business:  None

New Business: None

Next Meeting , March 26, 2013, 7:00 pm.

Valois moved to adjourn 7:30pm. Tomaro 2nd.

Harr;y Dilmore

Secretary/Manager

Lorraine Makatura

Recording Sec.